# TestPulse Next Build Plan

File-by-file build plan for making TestPulse diagnostic, forensic, and prognostic

# Executive summary

The Run Viewer MVP is now in the repo. The next build should focus on making TestPulse actually diagnostic, forensic, and prognostic instead of adding more surface area.

Component health evaluators for DNS, DHCP, AD/LDAP, NTP, and NAS/CoA.

Stable JSON contracts for service metrics, component health, and per-node artifact maps.

Run-history persistence so prognostics use real prior runs instead of ad hoc inputs.

Artifact-to-timeline linking so the React Flow nodes and MCP tools point to the same evidence.

UI overlays driven by real outputs, not placeholder or sample data.

# Current repo state

## Already present

CLI-first diagnostics pipeline

collectors, parsers, correlator, evaluator, and bundle builder

MCP server and shared service layer

FastAPI Run Viewer MVP routes

React Flow web scaffold

first-pass health and prognostics support

architecture and product docs

## Still missing or incomplete

first-class DNS / DHCP / AD-LDAP / NTP / NAS evaluators

durable run-history storage

canonical per-node artifact maps

standardized service metrics contract

React Flow node overlays powered by real run outputs

MCP responses fully normalized to the same contracts used by the UI

# Build objective

## Diagnostic

Answer what failed and why with structured component health findings, evidence references, severity, confidence, and recommendation text.

## Forensic

Answer what proves it by linking each AAA flow node to logs, packets, switch state, endpoint artifacts, and timeline events.

## Prognostic

Answer what is likely to fail next using run history, timing drift, anomaly detection, flake forecasting, and service baselines.

# First JSON contracts to lock down

| Contract | Purpose |
| --- | --- |
| service_metrics.json | Compact metrics packet for one run; downstream scoring input. |
| component_health.json | Normalized verdicts for DNS, DHCP, directory, NTP, and NAS/CoA. |
| artifact_map.json | Bind React Flow nodes, MCP tools, and EvidenceBundle sections to the same evidence references. |
| timeline.json | Canonical correlated event stream for one run. |
| evidence_bundle.json | Final human- and machine-consumable output with verdict, findings, timeline refs, artifact refs, health, and prognostics. |

## Sample contract snippets

### service_metrics.json

{ "run_id": "RUN-20260317-001", "testcase_id": "TP-PREADM-001", "timestamp": "2026-03-17T20:10:00Z", "metrics": { "radius_decision_ms": 1200, "dns_lookup_ms": 35, "dhcp_ack_packets": 2, "ldap_bind_ms": 48, "coa_ack_ms": 210, "ntp_offset_ms": 11 } }

### component_health.json

{ "run_id": "RUN-20260317-001", "components": [ { "component": "dns", "status": "HEALTHY", "severity": "low", "finding": "DNS lookups succeeded within threshold", "recommendation": "No action", "confidence": 0.94, "evidence": ["endpoint/nslookup_dc.txt", "pcap/auth_slice.pcap"] } ] }

### artifact_map.json

{ "run_id": "RUN-20260317-001", "nodes": { "dhcp": ["endpoint/ipconfig.txt", "pcap/auth_slice.pcap"], "dns": ["endpoint/nslookup_dc.txt", "pcap/auth_slice.pcap"], "ad_ldap": ["identity/local_properties.txt", "pcap/auth_slice.pcap"], "radius": ["radius/radiusd.log"], "nas_authorization": ["switch/show_auth_session_detail.txt"], "coa": ["switch/switch_syslog.txt", "radius/radiusd.log"] } }

# First five Python modules to create

| Module | Primary responsibilities |
| --- | --- |
| testpulse/diagnostics/dns_health.py | Parse resolver evidence and DNS timing; classify HEALTHY/DEGRADED/FAILED; surface wrong-resolver patterns and DC lookup failures. |
| testpulse/diagnostics/dhcp_health.py | Detect lease success/failure and abnormal retry patterns; compare assigned address/subnet to expected policy or VLAN context. |
| testpulse/diagnostics/directory_health.py | Evaluate AD/LDAP reachability, bind timing, and sign-and-seal / machine-account indicators; separate policy failures from dependency failures. |
| testpulse/diagnostics/ntp_health.py | Normalize Windows/Linux/switch clock evidence; classify time-integrity risk for TimingBudget and packet/log correlation. |
| testpulse/diagnostics/nas_health.py | Evaluate switch authorization state, VLAN/ACL application, session status, and CoA / reauth evidence. |

# Immediate follow-on modules

testpulse/services/history_service.py — persist and query prior runs

testpulse/services/metrics_service.py — build and normalize service_metrics.json

testpulse/services/artifact_map_service.py — build per-node artifact references

testpulse/storage/sqlite.py — lightweight local history store

testpulse/storage/schema.sql — run, metric, health, anomaly, and flake tables

# File-by-file build order

## Step 1 — Diagnostics contracts

Add dns_health.py, dhcp_health.py, directory_health.py, ntp_health.py, nas_health.py.

Update diagnostics/__init__.py, core/bundle.py, and services/diagnostics_service.py.

Definition of done: each evaluator returns status, severity, finding, recommendation, confidence, and evidence.

## Step 2 — Forensic artifact map

Add services/artifact_map_service.py.

Update services/timeline_service.py, core/bundle.py, and API bundle/timeline routes.

Definition of done: every major AAA node maps to at least one artifact reference.

## Step 3 — Run history and prognostic persistence

Add storage/sqlite.py, storage/schema.sql, services/history_service.py, and services/metrics_service.py.

Update diagnostics/prognostics.py, services/prognostics_service.py, and API prognostics route.

Definition of done: prognostics read history from storage instead of only manual JSON input.

## Step 4 — React Flow overlays

Update web/src/components/AAAGraph.tsx, ArtifactPanel.tsx, PrognosticBadges.tsx, and RunViewer.tsx.

Definition of done: node colors and badges come from component_health and prognostics.

## Step 5 — MCP normalization

Update testpulse/mcp/tools.py and testpulse/mcp/server.py.

Definition of done: MCP tools return structured data aligned with the same API/UI contracts.

# Recommended API additions

GET /runs/{run_id}/service-metrics

GET /runs/{run_id}/component-health

GET /runs/{run_id}/artifact-map

GET /runs/{run_id}/timeline

GET /runs/{run_id}/prognostics

# Test plan for the next build

tests/test_dns_health.py

tests/test_dhcp_health.py

tests/test_directory_health.py

tests/test_ntp_health.py

tests/test_nas_health.py

tests/test_artifact_map_service.py

tests/test_history_service.py

tests/test_prognostics_from_history.py

tests/test_run_viewer_api_contracts.py

# Exit criteria

A single run produces real component-health outputs for DNS, DHCP, AD/LDAP, NTP, and NAS.

React Flow can display those outputs without using placeholder or sample data.

MCP tools and the UI consume the same contracts.

Prior-run history is stored locally and used for prognostics.

EvidenceBundle contains diagnostic, forensic, and prognostic sections that point to the same artifact map.

# Short implementation sequence

## Sprint 1

Build the five diagnostic modules.

Normalize their output into component_health.json.

Update EvidenceBundle.

## Sprint 2

Add artifact-map service.

Attach artifacts to nodes and timeline.

Expose API routes for UI and MCP.

## Sprint 3

Add SQLite run history.

Upgrade prognostics to consume history.

Persist anomalies, baselines, and flake forecasts.

## Sprint 4

Drive React Flow node overlays from real health and prognostic data.

Normalize MCP outputs to the same contracts.

# Final recommendation

The next build should make the backend smarter before the UI becomes prettier. That means diagnostic = structured component verdicts, forensic = node-to-artifact evidence linking, and prognostic = history-backed risk scoring. Once those are in place, the Run Viewer and MCP surfaces become true synchronized clients over one shared TestPulse truth model.